| ACTIONS FROM MEETINGS |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Action |  | Section in minutes |  |  | Action |  | Who | Status |  |  | Comments |
| Outcome of meeting held 15/03/2012 |  |  |  |  |  |  |  |  |  |  |  |
| 1 | 2 Minutes and Actions |  |  | Any further issues from WUG regarding code X to be forwarded to WG |  | YD |  |  | Open |  |  |
| 2 | 2 Minutes and Actions |  |  | WG to contact Method4 to arrange testing of ULNs with Cardiff schools |  | WG |  |  | Closed |  |  |
| 3 | 3 NDC 2013 draft spec |  |  | JW to amend spec from NC year to age |  | JW |  |  | Open |  |  |
| 4 | 3 NDC 2013 draft spec |  |  | WG to provide suppliers with any draft/update documents referring to reading and numeracy tests |  | WG |  |  | Open |  |  |
| 5 | 3 NDC 2013 draft spec |  |  | Suppliers to confirm that they can support the use of raw scores |  | Suppliers |  |  | Open |  |  |
| 6 | 3 NDC 2013 draft spec |  |  | RM to review CTF issues and respond to WG |  | RM - AF |  |  | Open |  |  |
| 7 | 3 NDC 2013 draft spec |  |  | JW to add footnote in spec referring to NC outcomes 1-6 |  | JW |  |  | Open |  |  |
| 8 | 3 NDC 2013 draft spec |  |  | JW to amend ‘super spangley’ to school comparative report with benchmarking on Pg 3 |  | JW |  |  | Open |  |  |
| 9 | 3 NDC 2013 draft spec |  |  | Pg 16 of spec, report to parents for reading and numeracy to be changed to optional, ‘O’ |  | JW |  |  | Open |  |  |
| 10 | 3 NDC 2013 draft spec |  |  | Pg 17, FO file components <Stage> to be changed from FO to FP |  | JW |  |  | Open |  |  |
| 11 | 3 NDC 2013 draft spec |  |  | EW to look at best way of transferring CTFs – whether its by year group, all pupils |  | WG - EW |  |  | Open |  |  |
| 12 | 3 NDC 2013 draft spec |  |  | EW to determine procedures on how to deal with if a pupil misses a test |  | EW |  |  | Open |  |  |
| 13 | 3 NDC 2013 draft spec |  |  | JW to discuss adding code D for tests with policy leads |  | JW |  |  | Open |  |  |
| 14 | 3 NDC 2013 draft spec |  |  | WG to look in to the character limit within A-COMP and amend accordingly |  | WG |  |  | Closed | 2013 A_COMP released 22/03/12 |  |
| 15 | 3 NDC 2013 draft spec |  |  | Page 48 – table 16.1, table heading to be added |  | JW |  |  | Open |  |  |
| 16 | 3 NDC 2013 draft spec |  |  | Suppliers to feedback on NDC spec by 11 June 2012 |  | Suppliers |  |  | Open |  |  |
| 17 | 4 January PLASC 2013 Spec |  |  | EW to highlight New Items in section 2.4 of spec |  | EG |  |  | Closed |  |  |
| 18 | 4 January PLASC 2013 Spec |  |  | JH to investigate the Exclusion sessions restriction |  | JH |  |  | Open |  |  |
| 19 | 4 January PLASC 2013 Spec |  |  | WG to provide the exceptions reason list for Infants and Juniors to suppliers |  | WG |  |  | Closed | Class size update sent to suppliers 23/03/12 |  |
| 20 | 4 January PLASC 2013 Spec |  |  | EG to remove <ClassID> from XML |  | EG |  |  | Closed |  |  |
| 21 | 4 January PLASC 2013 Spec |  |  | WG to re-look at class size XML structure |  | WG |  |  | Closed |  |  |
| 22 | 4 January PLASC 2013 Spec |  |  | WG to investigate duplicate SEN need with Method4 |  | WG |  |  | Open |  |  |
| 23 | 4 January PLASC 2013 Spec |  |  | WG to investigate query 614 and clarify |  | WG |  |  | Open |  |  |
| 24 | 4 January PLASC 2013 Spec |  |  | WG to implement new rule within Jan PLASC 2013 in relation to nursery children |  | WG |  |  | Open |  |  |
| 25 | 4 January PLASC 2013 Spec |  |  | YD to provide WG with query regarding Primary summary report 3.3 |  | YD |  |  | Open |  |  |
| 26 | 4 January PLASC 2013 Spec |  |  | WG to update spec to include new paragraph on what pupils are included in the collection |  | WG |  |  | Closed |  |  |
| Outcome of meeting held 16/02/2012 |  |  |  |  |  |  |  |  |  |  |  |
| 27 | 2 Reading tests and OE update |  |  | Suppliers to provide feedback on questions asked in EW’s document by COP 29th Feb |  | Suppliers |  |  | Closed | Ceredigion/RM responded |  |
| 28 | 3 Minutes and Actions |  |  | WG to arrange a workshop between LA’s and suppliers to discuss through schools issues |  | WG (AM/EG) |  |  | Closed | Organised for Friday 4th May |  |
| 29 | 3 Minutes and Actions |  |  | WG to provide Capita with reason/s why LA’s believe one or two numbers is required for through schools |  | WG (AM/EG) |  |  | Closed | EG sent email to JH on 16/03/12 |  |
| 30 | 3 Minutes and Actions |  |  | KR to look at how attendance is collected in ‘through schools’ e.g. extend Secondary collection to same as Primary |  | WG (KR) |  |  | Closed |  |  |
| 31 | 4 Code Z |  |  | KR to remove Code Z from guidance |  | WG (KR) |  |  | Open |  |  |
| 32 | 4 Code Z |  |  | KR to revise the guidance on the use of codes X and Y |  | WG (KR) |  |  | Open |  |  |
| 33 | 4 Dual Registration |  |  | WG to provide the requirement regarding the dual registration issue to suppliers |  | WG (KR/EG) |  |  | Open |  |  |
| 34 | 4 Dual Registration |  |  | Suppliers to provide WG with options on how to solve dual registration issue, once requirement is received |  | Suppliers |  |  | Open |  |  |
| 35 | 4 Exclusions |  |  | WG to release updated exclusions guidance by end of March |  | WG (OV/WG) |  |  | Open |  |  |
| 36 | 6 ULN update |  |  | WG to send out notifications to the group throughout the ULN process |  | WG (AM/EG) |  |  | Open |  |  |
| 37 | 7 Jan PLASC 2013 spec v0.1 |  |  | WG to look at LAC data collected in children in need census compared to that collected in PLASC |  | WG (EG) |  |  | Closed | On Change Log |  |
| Outcome of meeting held 08/11/2011 |  |  |  |  |  |  |  |  |  |  |  |
| 38 | 6 AOB (Attendance Code Z) |  |  | EG to remove code Z in CBDS 2012/13. |  | WG (EG) |  |  | Closed | Needs to remain for CTF |  |
| 39 | 6 AOB (Exam Entries) |  |  | SH to email suppliers on exam entries to check whether anything has changed since their original response in July, and suppliers to respond accordingly. |  | WG (SH)/ Suppliers |  |  | Carry forward | SH confirmed the process will be looked at in June. |  |
| 40 | 6 AOB (RM Queries) |  |  | WG to release the A_COMP for FO in March 2012. |  | WG |  |  | Closed | 2013 A_COMP released 22/03/12 |  |
| Outcome of meeting held 04/10/2011 |  |  |  |  |  |  |  |  |  |  |  |
| 41 |  | 3 Sept P16 2012 spec |  |  | WG to look into new validation rules for ULN for P-16 as this will be different to PLASC |  | WG | Carry forward |  | Will be p/art of the next Sept P-16 development |  |
| 42 |  | 6 AOB – Dual registration |  |  | KR to release guidance on new dual registration procedures, and enrolment status, including various scenarios |  | WG (KR) | Open |  |  |  |
| Outcome of meeting held 12/10/2010 |  |  |  |  |  |  |  |  |  |  |  |
| 43 |  |  | 8 AOB |  | WG to investigate the size of the front page headings on the PLASC Summary Reports. |  | WG | Open |  |  | To be incorporated in PLASC and EOTAS 2013 development |