| ACTIONS FROM MEETINGS |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Action |  | Section in minutes |  |  | Action |  | Who | Status |  |  | Comments |
| Outcome of meeting held 08/11/2011 |  |  |  |  |  |  |  |  |  |  |  |
| 1 | 2 SDF Discussion Forum |  |  | WG to implement the SDF discussion forum. |  | WG (EG) |  |  | Closed | Emailed suppliers 08/02/12 |  |
| 2 | 2 SDF Discussion Forum |  |  | Suppliers to feedback at next meeting. |  | Suppliers |  |  | Closed | Agenda item |  |
| 3 | 4 September P-16 2012 final spec |  |  | WG to update the change log on September Post-16 Spec v2.0 |  | WG (AM) |  |  | Closed | Released 23/11/11 |  |
| 4 | 4 September P-16 2012 final spec |  |  | WG committed to having the Learning Activity and Provider lists ready for release by 14th February. |  | WG (AO) |  |  | Open |  |  |
| 5 | 4 September P-16 2012 final spec |  |  | AO to investigate how new schools post 14th February can be handled. |  | WG (AO) |  |  | Closed | AO provided document on process |  |
| 6 | 4 September P-16 2012 final spec |  |  | Suppliers to investigate how they are able to handle changes to providers post 14th February. |  | Suppliers |  |  | Open | RM responded 10/11/11 |  |
| 7 | 5 2012/13 SDF Cycle |  |  | Suppliers to review SDF cycle 2012/13 and feedback any comments. |  | Suppliers |  |  | Closed | No comments received |  |
| 8 | 5 2012/13 SDF Cycle |  |  | WG to release SDF Cycle in pdf and Microsoft Project in Future. |  | WG (EG/AM) |  |  | Closed | Released 02/02/12 |  |
| 9 | 6 AOB (Attendance Code Z) |  |  | KR to remove code Z from the Attendance guidance. |  | WG (KR) |  |  | Closed | Agenda item |  |
| 10 | 6 AOB (Attendance Code Z) |  |  | EG to remove code Z in CBDS 2012/13. |  | WG (EG) |  |  | Carry forward |  |  |
| 11 | 6 AOB (Exam Entries) |  |  | SH to email suppliers on exam entries to check whether anything has changed since their original response in July, and suppliers to respond accordingly. |  | WG (SH)/ Suppliers |  |  | Carry forward | SH confirmed that process will be looked at in June. |  |
| 12 | 6 AOB (Through Schools) |  |  | Suppliers to provide ideas/proposals on how we could accommodate one school MIS system for through schools in Wales. |  | Suppliers |  |  | Closed | Agenda item Suppliers responded |  |
| 13 | 6 AOB (Through Schools) |  |  | WG to let suppliers know which schools are changing to through schools so that they can ensure they can provide support. |  | WG |  |  | Closed | Emailed suppliers on 02/02/12 |  |
| 14 | 6 AOB (Reading Tests) |  |  | WG to provide further information on reading tests when available. |  | WG |  |  | Closed | Agenda item |  |
| 15 | 6 AOB (Reading Tests) |  |  | Reading tests to be an agenda item at the next meeting. |  | WG |  |  | Closed |  |  |
| 16 | 6 AOB (RM Queries) |  |  | WG to release the A_COMP for OE and FO in March 2012. |  | WG |  |  | Carry forward | Agenda item |  |
| Outcome of meeting held 04/10/2011 |  |  |  |  |  |  |  |  |  |  |  |
| 17 |  | 3 Sept P16 2012 spec |  |  | WG to look into new validation rules for ULN for P-16 as this will be different to PLASC |  | WG | Carry forward |  | Will be part of the next Sept P-16 development |  |
| 18 |  | 4 ULN update |  |  | WG to email LA’s to request they inform suppliers of any issues arising with ULN asap. |  | WG | Closed |  | Email sent from Lynne Thomas |  |
| 19 |  | 4 ULN update |  |  | SMc to provide an update clarifying each stage of the ULN process. |  | WG (SMc) | Closed |  | Agenda item |  |
| 20 |  | 5 Exclusions |  |  | WG to consider whether exclusion data will be collected in the Attendance collection in future |  | WG | Carry forward |  |  |  |
| 21 |  | 5 Exclusions |  |  | KR to consult with LA’s and prepare guidance including a definition of exclusions |  | WG (KR) | Closed |  | Agenda item |  |
| 22 |  | 5 Exclusions |  |  | LA’s to provide WG with some examples of how schools manage exclusions |  | LA reps | Open |  | YD to circulated to WUG for responses, only Flintshire and Cardiff responded. |  |
| 23 |  | 6 AOB – Dual registration |  |  | KR to release guidance on new dual registration procedures, and enrolment status, including various scenarios |  | WG (KR) | Ongoing |  | Due out end of Dec 2012 Agenda item |  |
| 24 |  | 6 AOB – First Language |  |  | WG to include a link to the First Language guidance circular in DYSG |  | WG (AM) | Closed |  | Sent in 06/01/12 DYSG newsletter |  |
| Outcome of meeting held 09/06/2011 |  |  |  |  |  |  |  |  |  |  |  |
| 25 |  | 2 Prev Minutes & Actions |  |  | WG to consider whether there should be a summary report included for Pupil Teacher Ratio’s (PTR). |  | WG | Closed |  | Jan PLASC 2013 spec agenda item |  |
| Outcome of meeting held 17/03/2011 |  |  |  |  |  |  |  |  |  |  |  |
| 26 |  | 4 Jan PLASC 2012 spec |  |  | WG to consider whether there should be a summary report included for Looked After Children. |  | WG | Closed |  | Jan PLASC 2013 spec agenda item |  |
| 27 |  | 4 Jan PLASC 2012 spec |  |  | WG to consider whether there should be an additional SEN report for school action and school action plus. |  | WG | Closed |  | Jan PLASC 2013 spec agenda item |  |
| Outcome of meeting held 12/10/2010 |  |  |  |  |  |  |  |  |  |  |  |
| 28 |  |  | 8 AOB |  | WG to investigate the size of the front page headings on the PLASC Summary Reports. |  | WG | Open |  |  | To be incorporated in PLASC and EOTAS 2013 developments |