| ACTIONS FROM MEETINGS |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Action |  | Section in minutes |  |  | Action |  | Who | Status |  |  | Comments |
| Outcome of meeting held 16/02/2012 |  |  |  |  |  |  |  |  |  |  |  |
| 1 | 2 Reading tests and OE update |  |  | Suppliers to provide feedback on questions asked in EW’s document by COP 29th Feb |  | Suppliers |  |  | Open | Ceredigion responded |  |
| 2 | 2 Reading tests and OE update |  |  | WG to provide suppliers with copy of document |  | WG |  |  | Closed | Sent 27/02/12 |  |
| 3 | 2 Reading tests and OE update |  |  | WG to ensure the new requirements are included in NDC 2013 spec |  | WG (EG) |  |  | Open |  |  |
| 4 | 2 Reading tests and OE update |  |  | WG to circulate OE/CDAP update w/c 20th Feb |  | WG |  |  | Closed | Sent 23/02/12 |  |
| 5 | 3 Minutes and Actions |  |  | WG to arrange a workshop between LA’s and suppliers to discuss through schools issues |  | WG (AM/EG) |  |  | Open |  |  |
| 6 | 3 Minutes and Actions |  |  | WG to provide Capita with reason/s why LA’s believe one or two numbers is required for through schools |  | WG (AM/EG) |  |  | Open |  |  |
| 7 | 3 Minutes and Actions |  |  | KR to look at how attendance is collected in ‘through schools’ e.g. extend Secondary collection to same as Primary |  | WG (KR) |  |  | Open |  |  |
| 8 | 3 Minutes and Actions |  |  | (Action 20 from prev mtg) WG to consider whether exclusions data will be collected in PLASC. |  | WG (AM) |  |  | Closed | Agreed this would be collected from Jan 2013. |  |
| 9 | 4 Code Z |  |  | KR to remove Code Z from guidance |  | WG (KR) |  |  | Open |  |  |
| 10 | 4 Code Z |  |  | KR to revise the guidance on the use of codes X and Y |  | WG (KR) |  |  | Open |  |  |
| 11 | 4 Code Z |  |  | YD to raise use of codes X and Y at next WUG meeting |  | LA – (YD) |  |  | Open |  |  |
| 12 | 4 Code Z |  |  | YD to discuss locking down attendance codes at WUG and feedback to WG |  | LA – (YD) |  |  | Open |  |  |
| 13 | 4 Code Z |  |  | Suppliers to let WG know if attendance codes are locked down, or will a patch need to be released |  | Suppliers |  |  | Open |  |  |
| 14 | 4 Code Z |  |  | Group to feedback to WG about any mis-use of Attendance codes |  | Group |  |  | Open |  |  |
| 15 | 4 Dual Registration |  |  | WG to provide the requirement regarding the dual registration issue to suppliers |  | WG (KR/EG) |  |  | Open |  |  |
| 16 | 4 Dual Registration |  |  | Suppliers to provide WG with options on how to solve dual registration issue, once requirement is received |  | Suppliers |  |  | Open |  |  |
| 17 | 4 Exclusions |  |  | WG to release updated exclusions guidance by end of March |  | WG (OV/WG) |  |  | Open |  |  |
| 18 | 4 Exclusions |  |  | YD to enquire about exclusions recording practices at next WUG |  | LA – (YD) |  |  | Open |  |  |
| 19 | 4 Exclusions |  |  | WG to provide suppliers with exclusion items required for Jan 2013 |  | WG (EG) |  |  | Closed | Sent 27/02/12 |  |
| 20 | 4 Exclusions |  |  | Suppliers to confirm if new exclusions data items can be collected in Jan PLASC 2013 |  | Suppliers |  |  | Closed | Capita/RM & SERCO responded |  |
| 21 | 4 Exclusions |  |  | WG to include additional exclusions items into final Jan PLASC 2013 spec |  | WG (EG) |  |  | Closed | See final Spec |  |
| 22 | 5 Attendance 2013 spec v0.1 |  |  | Suppliers to feedback on draft Attendance spec by March 1st |  | Suppliers |  |  | Closed | No responses received |  |
| 23 | 6 ULN update |  |  | WG to send out notifications to the group throughout the ULN process |  | WG (AM/EG) |  |  | Open |  |  |
| 24 | 7 Jan PLASC 2013 spec v0.1 |  |  | WG to provide mapping for exclusion codes in final spec |  | WG (EG) |  |  | Closed | See final Spec |  |
| 25 | 7 Jan PLASC 2013 spec v0.1 |  |  | WG to look at LAC data collected in children in need census compared to that collected in PLASC |  | WG (EG) |  |  | Open |  |  |
| 26 | 8 EOTAS 2013 spec v0.1 |  |  | WG to confirm EOTAS census week query with stats colleagues and make any appropriate amends to final spec |  | WG (AM) |  |  | Closed | See final Spec |  |
| Outcome of meeting held 08/11/2011 |  |  |  |  |  |  |  |  |  |  |  |
| 27 | 4 September P-16 2012 final spec |  |  | WG committed to having the Learning Activity and Provider lists ready for release by 14th February. |  | WG (AO) |  |  | Closed | Released 16/02/12 |  |
| 28 | 4 September P-16 2012 final spec |  |  | Suppliers to investigate how they are able to handle changes to providers post 14th February. |  | Suppliers |  |  | Closed | Agreed option B from AO’s paper |  |
| 29 | 6 AOB (Attendance Code Z) |  |  | EG to remove code Z in CBDS 2012/13. |  | WG (EG) |  |  | Carry forward |  |  |
| 30 | 6 AOB (Exam Entries) |  |  | SH to email suppliers on exam entries to check whether anything has changed since their original response in July, and suppliers to respond accordingly. |  | WG (SH)/ Suppliers |  |  | Carry forward | SH confirmed the process will be looked at in June. |  |
| 31 | 6 AOB (RM Queries) |  |  | WG to release the A_COMP for FO in March 2012. |  | WG |  |  | Carry forward |  |  |
| Outcome of meeting held 04/10/2011 |  |  |  |  |  |  |  |  |  |  |  |
| 32 |  | 3 Sept P16 2012 spec |  |  | WG to look into new validation rules for ULN for P-16 as this will be different to PLASC |  | WG | Carry forward |  | Will be part of the next Sept P-16 development |  |
| 33 |  | 5 Exclusions |  |  | OV to consult with LA’s and prepare guidance including a definition of exclusions |  | WG (OV) | Closed |  | Agenda item |  |
| 34 |  | 5 Exclusions |  |  | LA’s to provide WG with some examples of how schools manage exclusions |  | LA reps | Closed |  | YD to circulated to WUG for responses, only Flintshire and Cardiff responded. |  |
| 35 |  | 6 AOB – Dual registration |  |  | KR to release guidance on new dual registration procedures, and enrolment status, including various scenarios |  | WG (KR) | Ongoing |  |  |  |
| Outcome of meeting held 12/10/2010 |  |  |  |  |  |  |  |  |  |  |  |
| 36 |  |  | 8 AOB |  | WG to investigate the size of the front page headings on the PLASC Summary Reports. |  | WG | Open |  |  | To be incorporated in PLASC and EOTAS 2013 development |