| ACTIONS FROM MEETINGS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No. | Section in minutes | Action | Who | Status | Comments |
| Outcome of meeting held 12/06/2012 |  |  |  |  |  |
| 1 | 2 Mins of Prev Meeting | WG to provide suppliers with advance warning of exactly what examination entries data they would like to extract from schools’ MIS systems | WG - SH | Roll Forward |  |
| 2 | 2 Mins of Prev Meeting | Once received the requirement from WG regarding examinations data, Suppliers to flag up in their guidance to schools/LAs existing functionality that can be used to check the accuracy of this data before submission to WG | Suppliers | Roll Forward |  |
| 3 | 3 Class Size Paper | Where the number of home and guest pupils is 31 or more and there are no exceptions present, a query needs to be generated to state the class is in breach of regulation/WG recommendations | WG - ET | Closed | Incorporated into Val CBDS v1213.2.0 |
| 4 | 3 Class Size Paper | Modular CBDS to be updated to make clear that the exception relates to the class at school level and not an individual pupil level | WG - ET | Closed | Incorporated into School Modular CBDS v1213.1.1 released 04/07/12 |
| 5 | 3 Class Size Paper | WG to re-issue the old class size exception spreadsheet to the group | WG - ET | Closed | Issued 28/06/12 |
| 6 | 3 Class Size Paper | WG to update the xml example in the class size paper to make it correct and re-issue to the group | WG - ET | Closed | Issued 28/06/12 |
| 7 | 3 Class Size Paper | Suppliers to respond by Friday 22nd June confirming they understand what WG are trying to achieve and confirming that they can implement for January 2013 with no issues | Suppliers | Closed | No response received |
| 8 | 3 Class Size Paper | SH to write to schools by the end of term regarding integrating the class size collection into January PLASC | WG - SH | Closed | Letter sent 06/09/12 |
| 9 | 4 Middle Schools | WG to consult with Capita & schools involved regarding how the middle schools functionality can be provided | WG | Closed |  |
| 10 | 4 Middle Schools | WG to amend PLASC 2013 specification, Modular CBDS, XSLT Validation rules and DEWi for Middle schools | WG - ET | Closed | Carry forward XSLT Validation and DEWi changes for 2014 |
| 11 | 4 Middle Schools | WG to let suppliers know if any other schools are thinking of changing to Middle schools | WG - AO | Closed | No notification received |
| 12 | 4 Middle Schools | JH will contact the 4 schools for September 2012 again, once the spec has been produced, to discuss implementation | JH | Open |  |
| 13 | 4 Middle Schools | SH to confirm whether a new database is required for new schools or not | WG - SH | Closed |  |
| 14 | 5 NDC Spec incl. NRT | WG to forward link to the group for consultation on the Literacy and Numeracy Framework | WG - ET | Closed | Sent 15/06/12 |
| 15 | 5 NDC Spec incl. NRT | ET to check if reading age equivalent is defined in England’s CBDS | WG - ET | Closed | Conf received that this is not defined in England’s CBDS. |
| 16 | 5 NDC Spec incl. NRT | ET to update Modular CBDS for the National Reading Test | WG - ET | Closed | Released 15/08/12 |
| 17 | 5 NDC Spec incl. NRT | AS to add ‘CYM’ as a valid response to CBDS item P148, of the NRT school output example file | WG - AS | Closed | Added 26/06/12 |
| 18 | 5 NDC Spec incl. NRT | EW/AS to confirm whether standardised and progress scores by age group will be defined in A-COMP or Modular CBDS | WG - EW/AS | Closed | Confirmed these should be added to A_COMP. Added 26/06/12 |
| 19 | 5 NDC Spec incl. NRT | Suppliers to provide feedback on draft NDC spec by 25th June | Suppliers | Closed |  |
| 20 | 5 NDC Spec incl. NRT | WG to provide a link to the new parents guide to the group | WG | Open | Sent to group 28/06/12 |
| 21 | 5 NDC Spec incl. NRT | WG to release final NDC specification on 27th June 2012 | WG - AS | Closed | Released 26/06/12 |
| 22 | 6 AOB | NB to provide WG with a contact for the RM user group | NB - SERCO | Roll Forward |  |
| 23 | 6 AOB | Group to feedback on the draft Terms of Reference by 26th June 2012 | Group | Closed | No responses received |
| 24 | 6 AOB | Group to confirm their attendance at the next meeting | Group | Closed |  |
| Outcome of meeting held 15/03/2012 |  |  |  |  |  |
| 25 | 3 NDC 2013 draft spec | Suppliers to confirm that they can support the use of raw scores | Suppliers | Closed | Capita/Serco/RM confirmed. |
| 26 | 4 January PLASC 2013 Spec | JH to investigate the Exclusion sessions restriction | JH | Roll Forward |  |
| Outcome of meeting held 16/02/2012 |  |  |  |  |  |
| 27 | 4 Code Z | KR to remove Code Z from guidance | WG (KR) | Roll Forward | Inclusion & Pupil Support Guid. to be re-issued Dec 12 |
| 28 | 4 Code Z | KR to revise the guidance on the use of codes X and Y | WG (KR) | Roll Forward | Inclusion & Pupil Support Guid. to be re-issued Dec 12 |
| 29 | 4 Dual Registration | WG to provide the requirement regarding the dual registration issue to suppliers | WG (KR/EG) | Closed | Sent to Suppliers with SDF papers |
| 30 | 4 Dual Registration | Suppliers to provide WG with options on how to solve dual registration issue, once requirement is received | Suppliers | Roll Forward |  |
| 31 | 4 Exclusions | WG to release updated exclusions guidance | WG - OV | Closed | To be published online w/c 24/09/12 |
| Outcome of meeting held 04/10/2011 |  |  |  |  |  |
| 32 | 3 Sept P16 2012 spec | WG to look into new validation rules for ULN for P-16 as this will be different to PLASC | WG | Roll Forward | Will be part of the next Sept P-16 development |
| 33 | 6 AOB – Dual registration | KR to release guidance on new dual registration procedures, and enrolment status, including various scenarios | WG (KR) | Roll Forward | Inclusion & Pupil Support Guid. to be re-issued Dec 12 |