| SDF ACTIONS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Section in minutes | Action | Who |  | Status |  | Comments |
| Actions from meeting held 01/07/2013 |  |  |  |  |  |  |  |
| 58 | 3 Middle Schools, PRUs and Special Schools- Use of MIS | WG to research what changes would be necessary in adding PRUs to specification for NDC |  | WG- CH | Open |  |  |
| 59 | 3 Middle Schools, PRUs and Special Schools- Use of MIS | WG to incorporate Middle Schools, special schools and PRUs into future specifications where applicable |  | WG- CH | Open |  |  |
| 60 | 4 Post-16 Collection: Future Plans | GH to check qualifications period with Qualifications Team |  | WG- GH | Open |  |  |
| 61 | 4 Post-16 Collection: Future Plans | WG to report Post-16 Collection plans to suppliers by 12th July |  | WG-CH | Closed | Post-16 Collection not to take place in 2013- suppliers notified |  |
| 62 | 5 NDC 2014 | WG to specify what should happen in the import file where pupils’ raw scores change to 0 |  | WG- JA | Closed | Included in the NDC Specification- released 6/8/13 |  |
| 63 | 5 NDC 2014 | AJ to check date when raw score range will be available and feedback to the group via CH |  | WG- AJ/CH | Open |  |  |
| 64 | 5 NDC 2014 | Validation to include exact numerical range of raw scores after consulting NfER |  | WG- CH | Open |  |  |
| 65 | 6 SDF Cycle | WG to release PLASC & EOTAS 2014 draft filesets by end of July 2013 |  | WG- CH | Closed | Uploaded to DEWi SDF on 31/7/13 |  |
| 66 | 7 Any Other Business | WG to research “sessions possible in the range 60 - 400” validation rule |  | WG- CH | Open |  |  |
| 67 | 7 Any Other Business | Suppliers to provide a paragraph on the calculation of exclusions to WG |  | Suppliers | Open |  |  |
| 68 | 7 Any Other Business | SH/MS to provide PLASC data to Cardiff and Swansea to investigate discrepancies on the calculation of fixed-term exclusions |  | WG- SH/MS | Open |  |  |
| 69 | 7 Any Other Business | WG to copy in LAs to special schools’ Attendance emails |  | WG - MS | Open |  |  |
| Actions from meeting held 12/06/2012 |  |  |  |  |  |  |  |
| 1 | 2 Mins of Prev Meeting | WG to provide suppliers with advance warning of exactly what examination entries data they would like to extract from schools’ MIS systems. | WG – SH |  | Closed |  | Information to be provided in due course |
| 2 | 2 Mins of Prev Meeting | Once received the requirement from WG regarding examinations data, Suppliers to flag up in their guidance to schools/LAs existing functionality that can be used to check the accuracy of this data before submission to WG | Suppliers |  | Closed |  | Discussed at SDF 1/7/13- nothing needed by suppliers as future format still in discussion |
| 10 | 4 Middle Schools | WG to amend PLASC 2013 specification, Modular CBDS, XSLT Validation rules and DEWi for Middle schools | WG - ET |  | Closed |  | Carry forward XSLT Validation and DEWi changes for 2014 |
| Actions from meeting held 15/03/2012 |  |  |  |  |  |  |  |
| 26 | 4 January PLASC 2013 Spec | JH to investigate the Exclusion sessions restriction | JH |  | Roll Forward |  | Closed- action for WUG |
| Actions from meeting held 16/02/2012 |  |  |  |  |  |  |  |
| 27 | 4 Code Z | KR to remove Code Z from guidance | WG (KR) |  | Closed |  | Inclusion & Pupil Support Guide. to be re-issued April 13 |
| 28 | 4 Code Z | KR to revise the guidance on the use of codes X and Y | WG (KR) |  | Closed |  | Inclusion & Pupil Support Guide. to be re-issued April 13 |
| Actions from meeting held 04/10/2011 |  |  |  |  |  |  |  |
| 33 | 6 AOB – Dual registration | KR to release guidance on new dual registration procedures, and enrolment status, including various scenarios | WG (KR) |  | Roll Forward |  |  |

| SDF ACTIONS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Section in minutes | Action | Who |  | Status |  | Comments |
| Actions from meeting held 08/10/2012 |  |  |  |  |  |  |  |
| 36 | 2 Mins of Prev Meeting | LL to feedback dual registration feedback and conclusions to policy | WG – LL |  | Closed |  | Completed –covered in Feb meeting |
| 37 | 4 Attendance | WG to amend code Z description to read ‘Pupils not on roll’ | WG – CH |  | Closed |  | Code Z not a valid Attendance code for 2014, so not for WG to change |
| 40 | 5 VLE | WG to provide the PowerPoint presentation about Hwb to the group | WG – LH |  | Closed |  | Completed- uploaded to DEWi SDF on 13/2/13 |
| 41 | 5 VLE | WG to provide regular updates to the group on progress with Hwb | WG – LH |  | Open |  |  |
| 42 | 6 Reading Tests | WG to provide a new schema for National Tests | WG – AS |  | Closed |  | Completed |
| 43 | 6 Reading Tests | WG to make changes to CBDS for the new test codes | WG – CH |  | Closed |  | Completed |
| 44 | 6 Reading Tests | Communication with LAs about the parent reports attached to reading tests | WG |  | Closed |  | Conferences on 8, 13,15 March |
| Actions from meeting held 18/02/2013 |  |  |  |  |  |  |  |
| 50 | 3 January Draft PLASC Specification | WG to change exclusions validation for 2014 |  | WG - CH | Closed | Rule updated in Validation CBDS v1314.2.0 for January 2014 |  |
| 51 | 3 January Draft PLASC Specification | WG to review class exception codes |  | WG - CH | Closed | Updated in Validation CBDS v1314.2.0 - two possible new exception codes for Infants due in Summer 2013 to be implemented for PLASC 2015 |  |
| 52 | 4 National Tests | Suppliers to feedback any issues with the NRT import file by 25th February |  | Suppliers | Closed | Complete |  |
| 53 | 4 National Tests | National Tests to be on the agenda for the next SDF meeting |  | WG - CH | Closed | Complete |  |
| 54 | 6 SDF Cycle | WG to provide SDF cycle in .xls format |  | WG - CH | Closed | Uploaded to DEWi on 20/02/13 |  |
| 55 | 8 Attendance 2014 Draft Specification | WG to write validation rule for use of X code |  | WG- CH | Open- Roll Forward | Will be included in Validation CBDS v1314.3.0 (for Summer 2014) |  |
| 56 | 8 Attendance 2014 Draft Specification | WG to consider use of code D |  | WG - KR | Open | Still being considered |  |
| 57 | 8 Attendance 2014 Draft Specification | JH to discuss exclusions data with colleague |  | JH | Closed | Discussed at SDF 1/7/13 |  |